Assignment 7.1

1. Consider the user story: “As a customer I want to use ATM”. What would be my acceptance criteria (“so that......)”? List all possible acceptance criteria.
Ans : As a customer I want to use ATM so that:
- I can withdraw the cash
- I can deposit the cash to the account
- I can tranfer the money between two accounts
- I can make only the balance enquiry
- I get a mini statement after every withdrawal/deposit stating the current balance
- I can change my ATM pin

2. What are the advanced Scrum Master skills?
Ans : Advanced Scrum Master Skills are:
- Open Communication : Scrum Master should have ability to motivate and encourage all team members to express and share their ideas to all. He should encourage the trasparent communication within the team.
- Alignment : Scrum Master must be able to collaborate between the product owner and the development team. If there are multiple teams working under scrum master (a scrum master for each team ) then collaboration with the scrum masters also very important.
- Creativity and Innovation : Scrum Master should be creative enough to make his team work in a innovative way. As project under scrum have short delivery period there is always a demand of creativity and innovation to deliver the project on time.
- Ownership : The job of scrum master always require the maturity and a good experience for taking up the responsibility. There are various contraints to complete the project under scrum for which the scrum master should have the ability to take ownership for the act.
- Organization and Leadership : Scrum Master should possess the leadership quality to lead his/her team towards project success and should be good in organizing the project workflow.
- Competences : Scrum Master should have diverse skill sets like project management and possess a good knowledge about the scrum rules. He should also be good enough on technical background.
- Achievements : Achievements of a Scrum Master describes his grasp over the Scrum Methodology and his milestones also detremines how fit he is for the Scrum Master role for any project.
3. How do you think you can use Agile practices in large projects? (Given that the team can have no more than 9 people, do you think large projects with large teams can be involved in agile practices?)
Ans :
There are many factors involved to decide whether a large project can be done in agile or not like project size, time constraints, resources availability.
- It is possible to use Agile practices in large projects but at the cost of complexity of the project. Its all depend on the project rquirements.
- For large projects we can have multiple teams working on it and a Scrum Master is assigned to each team for monitoring the development. So there can be multipleEar Scrum Masters for a single project.
- One Scrum Master can be assigned (Scrum Of Scrums) to monitor the Scrum Masters assigned to each team.
- But then it’s a time consuming process because lots of communication involved in this as the each team Scrum Masters have to report to the Scrum Of Scrums and then he will report to the product owner and vice versa.
- It is possible but lots of collaboration work needs to be done to maintain the product quality

4. What are the Possible options for tracking project performance in Agile?
Ans : Possible options for tracking project performance can be :
- Daily Standup meetings : It invovles discussing about the amount of work done the previous day ,work to be done for the current day and the impediments if any.
- Timebox Review Meeting : It involves two things:
  1) Project Demonstration : delivers the part of product and hence tracks the increments in the project
  2) Retrospection : reviewing the team efforts and a discussion about how to improve the performance
- Velocity : It gives the count of number of user stories deliver after every sprint. So its easy to track the project progress after comparing the expected velocity and the actual velocity.
- Hit Rate : Amount of work completed from the total allocated work in terms of percentage.
- Work Remaining on Task : Amount of work remaining on each currently active/ongoing task. This estimation can be done during daily meetings and evaluates the performance for that task.
- Outcome of the project should be achieved.
- Colocating the entire team can be better option to evaluate the team performance regularly.
- Product Increment : It gives the part of project which is completed satisfying the Definition of Done and is accepted by the Product Owner
- BurnDown and BurnUp Charts : It shows the amount of work completed and amount of work remaining in a project using charts.

5. In Agile, the team always picks up business value user stories in every sprint. Do we still need to know earned value?
Ans :
- Although in agile Business value is always given importance but it is also required to know the earned value.
- Earned value is required because it helps to determine the amount of work completed against the estimated amount of work,
- Earned value is needed to compare the actual cost of the project against the estimated to check whether the project was finished within the planned budget or not.
- In agile methodology outcome of the project is given more importance than the output and Earned Value helps determining the outcome of the project
- To track the project performance, performance metrics are used and earned value is needed to calculate the metrics such as CPI,SPI.
- It is a important factor/key to evaluate the project performance at the project completion.